Shikkha Sheba
Business Requirements Specification

| Submitted by: | Submitted to: |
| --- | --- |
| 95 Bir Uttam AK Khandakar Rd, Dhaka 1212, Bangladesh | House 55, Road 4/A, Dhanmondi R/A Dhaka 1209, Bangladesh |

Table of Contents

1.	Project Background	2

1.1	Objectives	2

1.2	Current Situation	3

1.3	Proposed Solution	3

2	Project Scope	4

2.1	Scope of Work	4

2.1.1	Non-Functional Requirements	10

2.1.2	Development Environment	11

2.2	Methodology & Implementation Approach	12

2.3	Project Constraints	12

3	Quality Control Measures (Review and Testing Process)	14

3.1	Review Process	14

3.2	Testing Process	16

4	System Architecture	17

5	User Story	18

5.1	Training Module	18

5.1.1	As an Admin	18

5.1.2	As a Trainer	30

5.1.3	As a Participant	38

5.2	Assessment Module	47

5.2.1	As an Admin	47

5.2.2	As a Trainer	55

5.2.3	As a Participant	59

6	Solution Process Flow	65

6.1	Training Module	65

6.2	Assessment Module	66

7	Proposed Team Members	67

# Project Background

Shikkha Sheba has come up with initiatives to build up a platform where students of different levels including University, A-Level and O-Level etc. would be able to get academic guidance and support from corresponding supervisors. Moreover, since the global pandemic, LMS has likely become one of the most useful tools for any academic institution.

Such requirements emerged the need of a consolidated Learning Management System.

## Objectives

In this era of science and technological advancement, the COVID 19 outbreak has left unprecedented impact in the human life. It has adversely affected student’s life from almost all the levels.

Shikkha Sheba LMS can rest down the hassles that students face while seeking a suitable online training/ learning platform in the right manner.

The proposed solution will be wrapped with some essential features and functionalities through automation, and tracking.

The objectives of this project depicts the following points:

- Full analysis of the processes and identify existing issues or potential blockers.

- Full analysis of existing processes and potential risks for the time taken to complete the process.

- Full analysis of timings and volumes of current scope.

- To produce recommendations for both short- and long-term improvements to be discussed and agreed with relevant stakeholders.

- To drive recommendations through implementation, with assistance from the business.

## Current Situation

Currently Shikkha Sheba does not have any solution ready to enable distant learning for academics.

Shikkha Sheba has already equipped the learning panel with experienced teachers and qualitative teaching contents. Mock questionnaires, training videos are also aligned to be served through a learning management system.

A consolidated platform would be required to suffice necessary requirements of Shikkha Sheba to go online teaching.

## Proposed Solution

The proposed Learning Management Solution will be strengthened by two major modules:

- Training Module;

- Assessment Module;

The system can be accessed by designated administrators, trainers and participants who would be enrolling in the courses that are built up by trainers. Participants will also be able to participate in specific types of assessment tests to assess course centric competency. Trainers will be able to design the assessment tests as well.

Based on a learner’s competency one would be awarded with relevant certification or would be provided with subject specific improvement plan.

Detailed features upon this solution are listed in solution’s scope of work.

# Project Scope

## Scope of Work

| Landing Page | Separate Profile Landing page for each User Types. |
| --- | --- |
|  | Trainers |
|  | Participants |
|  | Admin |
|  | Main Landing Page (for all) |
|  | Popular/Available Courses in Landing Page: Based on Enrollment count, Popular Training will be shown. If count is same then alphabetical order. |
|  | Upcoming Courses in Landing Page: Based on Course start date that is greater than current date will come to Upcoming courses section. |
|  | Web pages/UI will be Multilingual (Need list of specific sections to be multilingual) |
| Training Module | Calendar view and Scheduling option for trainers |
|  | Course Builder |
|  | Training courses will have specific Start Date, End Date, Total capacity; |
|  | Each Course can be plotted following particular curriculum; |
|  | A course can have multiple batches |
|  | - The curriculum structure will be as follows: - Syllabus (A Levels/ O Levels/ Etc.) - Subject (ex. English, Bangla, Physics, Chemistry, etc.) - Each subject can have multiple batches; - A batch can contain several classes: - Topic/Chapter can be appended with each class rubric - Contents (Live Streaming, Video recordings, Reading materials) can be incorporated with class materials; |
|  | There will be option for upload thumbnail image and video of the Course (to be shown in Landing page) |
|  | Option to save a course will be available. |
|  | There will be option Schedule classes on future dates. |
|  | In a Particular scheduling unit (hour, day, week, month) there can be several activities as follows, |
|  | - Live Online Class |
|  | - MCQ quiz |
|  | - Design Question and Multiple choices and Correct answers from Trainer's "My Questions" section |
|  | - Set Duration |
|  | - Design Quiz by Tagging Individual MCQ |
|  | - Tag Quiz (MCQ) in Day from Course Builder. |
|  | - Descriptive Question |
|  | - Design descriptive Questions from Trainer's "My Questions" section |
|  | - Set Duration |
|  | - Design Quiz by Tagging individual Descriptive Question. |
|  | - Tag Quiz (Descriptive) in Day from Course Builder. |
|  | - Provide Reading materials (pdf, MS Office documents), Video contents. |
|  | - Assignment (feedback file) to be submitted by Participant within a Due date and time defined by Trainer. |
|  | Segment wise Video for uploaded class videos. |
| Assessment Module | Assessments |
|  | Assessment of current skills: |
|  | Technical Skills Assessment Test: The learners will appear at psychometric tests against fixed sets of questions and will be scored based on their performances and tests' results. The tests will be categorized into three distinguished categories such as beginner, intermediate and advanced. Each of these categories will enable three different levels of people to judge their current skills. Such as beginner test for novice/early career professionals, intermediate test for mid-career professionals and advanced level test for professionals who have walked a long way in their career. |
|  | Soft Skills Assessment Test: Learners/professionals will also appear at soft skills tests in the similar way and receive a test score afterwards. |
|  | Interest based Psychometric Test: Learners/professionals will also be able give Psychometric Test to understand their interest and hidden potential. |
|  | Participants will also be joining Regular/Job type assessment tests; |
|  | These individual scores will be stored in the learners' personal database against their account. |
|  | Improvement Plan |
|  | Participants will get improvement plans created by trainers if they find themselves weak in assessment’s performance; |
|  | Improvement plans will be set by Admin; |
|  | Participants can request for time extension to admin to complete improvement plan; |
|  | Results |
|  |  Dashboard for displaying of the assessment result |
|  |  The test results of the learners will be stored under a separate section in the dashboard. |
| Participant Journey | After Successful signup, Participant have to fill up their Profile like a CV with Personal, Educational, Professional, Interest information. |
|  | Participants cannot enroll any Course until their Profile (CV) is incomplete (Completeness will be considered >= 60%). |
|  | Participant will get and become enrolled from Available Course section. |
|  | From the section of Enrolled Courses, Participant can see day wise activities of a Course, designed by Trainer. |
|  | Based on profile information, Available Courses will be populated. |
|  | Participant’s calendar view. On missed classes, participants can join any time on clicking the date from calendar. |
|  | Participants will get day wise contents from enrolled courses. |
|  | Participant of that specific course who have enrolled, will receive SMS, Email and in-Panel notification of the Activities in a day will be defined and On any changes. |
|  | Class Resource/Material |
|  | For each Video content while participant watching for 1st time they cannot skip or fast-forward. |
|  | If student missed the class, they can join any time on clicking the date. |
|  | Participant can view Reading material and Video content from the day wise activities in their enrolled courses. |
|  | Downloadable contents can be downloaded from the section of Enrolled Courses, in day wise activities of a Course. |
|  | Participate Quiz: |
|  | Participant will conduct quiz from their Profile>My Courses>Day wise Class |
|  | There are 2 types of Quiz, whether MCQ or Descriptive. For both there will be timer function where always view the remaining time of the quiz will be visible. |
|  | MCQ Quizzes will be checked by System and the result/score will be reflected in Trainer's profile automatically. |
|  | Descriptive Q/A will be checked and put marks manually by Trainer and the answers from each Participants will be reflected in Trainer's profile automatically. |
|  | Conduct Assignment: |
|  | Participant will provide Assignment (feedback file) from their Profile>My Courses>Day wise Class where assignment has been defined. Which can only be submitted within a Due date and time defined by Trainer. |
|  | Wish List |
|  | Participants can add Courses in their wish list. |
|  | Course wish list view |
|  | Remove from course wish list |
|  | Participants can save class lessons from a particular course. |
|  | Learning Streak (Activity Tracker) - Participants can track and evaluate own progress in a program. |
|  | Identify individual position/rank amongst total participants’ attended at the test. |
|  | Live Mock Test - Participants can perform live mock test; - Participants can view test analysis result of each mock test; |
|  | Quiz centric combat & reward |
| Content Vault | There will be an Upload screen for Training Content |
|  | Contents can be uploaded to Content Vault; While creating course contents can be attained from content vault; |
|  | After uploading content by Trainer, Admin have to approve. After approval done, the content will be displayed to the trainer in the course builder page and participant's Enrolled Course page. |
|  | Contents like reading material and videos can be defined as downloadable or readable in Course builder. |
|  | While designing a course in course builder, trainer have to select the pre-uploaded contents from Content Vault. Which means, before assigning Contents in courses that has to be uploaded first and approved in Content Vault. |
| Certificate | Certificate will be generated by system on given template. Course Title, Participant Name will be generated by system Dynamically. |
|  | Create Certificate template for Training courses |
| Live Class Session | Generate Link of the session |
|  | Join/create training/meeting through API from our Training Module (generate current and also scheduled meeting URL). |
|  | One way communication from Teacher to Student. Students feed from web camera/smartphone will not be established. |
|  | From live class download lecture contents with or without annotation. |
|  | Audio & Video Recording (Store video after training/live to media vault) |
|  | Separate view for tutor screen and presentation slide. |
|  | Interactive class works through chat window. |
|  | Web surfing / Video Streaming from uploaded media vault |
|  | Restrict training/live class URL with separate URL/ auth and also ensure single simultaneous access |
| Payment Module | - Integration with payment gateway. - Payment Type / Monthly Subscription: - Free - Paid - Payment History - DUEs |
| Admin Module | Sign up |
|  | Login |
|  | Logout |
|  | User Management |
|  | Add/Create User |
|  | List Screen of all User's |
|  | Edit/Delete User |
|  | Role Management |
|  | Add/Create Role |
|  | List Screen of all Roles |
|  | Edit/Delete Role |
|  | Assign/Remove Permissions on a Role |
|  | List Screen of Assigned Permissions on a selected Role |
|  | OTP Management |
|  | Integrate SMSC API |
|  | OTP generation process |
|  | OTP expiration process |
|  | OTP validation process |
|  | Token cleanup process |
|  | Administrative Control |
|  | Admin will create Master data for Syllabus/ Subjects. |
|  | Admin will approve the Content upload transaction initiated by Trainer. |
|  | After publishing Course by Trainer, Admin have to approve. After approval done, the course will be displayed to the Participants in the Landing page. |
|  | Admin will see the Course in detail before Approval. |
|  | Course Feedback |
|  | For every Course, Admin will take an Assessment session with Participants except Trainer's presence. Course Feedback questionnaires cannot be modified by Admin. |
|  | Admin will only initiate Course Feedback with effective date from Admin Panel |
| Notification Service | Service Development and Integration |
|  | Email / Text notifications to participants; |
|  | Notifications to administrators on participant’s course progress status. |

### Non-Functional Requirements

Usability Requirements

- User friendly Graphical User Interface (GUI);

- Easy navigation;

Reliability Requirements

- Precisions should be appropriate all over the queries/calculations;

- Strong role based functionality access security mechanism;

- Data consistency will be provided across the application;

- Proper data validation will be there;

Performance Requirements

- Quick report generation facility;

- Process time will be optimum;

- Appropriate messaging will be there;

Design/Technical Requirements

- RDBMS will be decided after getting approval from authority;

Backup/Recovery Requirements

- Store detail data generated by each user;

- Recovery mechanism will be from the backed up data files in case of any disaster;

### Development Environment

| Middleware | Laravel |
| --- | --- |
| Web | React JS |
| DB | Maria DB (latest) |
| Plugins | Redux, Reduces |
| Caching | Redis |

## Methodology & Implementation Approach

The implementation approach is designed to focus on People, Process, and Technology and to provide consolidated solution. For delivering the services, agile methodologies on SDLC processes are proposed.

## Project Constraints

| SL. | Risk Type | Description of Risk | Mitigation Action |
| --- | --- | --- | --- |
|  | Technical Risk | - Endless changes of requirements for the software - Existing technology required for the development is only in its initial stage with no advanced technology being available - The project is too complex to implement - Integration of modules turns out to be too much of a challenge within the project performance | - Resolving design problems with the client when they arise - Reviewing product design with the client - Involving the client in decisions related to product design - Skill centric expertise generation |
|  | Project Management Risk | - Failure in addressing priority conflicts - Failure in resolving the responsibilities of each member of the team - Insufficient resources for project or software development - Skills for subject training are not aligned - Resource planning is overlooked - Lack of communication among team members | - Create a project risk register. - Identify project risks. - Identify opportunities. - Determine likelihood and impact. - Determine the response. - Task Completion Estimation. - Assign owners. - Regularly review project risks. |
|  | Schedule Risk | - Time is not estimated properly for the project - Staff, skills, and systems are not tracked properly - Functionalities for the software are not identified in a timely manner that results in affecting the time required for developing these functionalities - Project scope expansions come up unexpectedly | - Reduce the number of Critical Paths - Reduce Activity Dependencies - Schedule Risky Activities Earlier - Plan Regular Schedule Reviews |
|  | Budget Risk | - Budget estimation is incorrect - Cost overruns occur without realizing the need for reserved funds - Project scope expansion - Resource estimation is incorrect | - Monitor costs and commitments of large and high-risk incentives. - Share timely information on incentives across relevant agencies. - Link incentives to company performance. - Require businesses to provide advance notice of program participation. |

# Quality Control Measures (Review and Testing Process)

The functional decomposition diagram of Review and Testing process is shown below.

Review and Testing Process

Review Process

Testing Process

Review of PMP

Review of BRS

Review of UI/UX Design Documents

Review of Test Case

System Testing

Acceptance Testing

Unit Testing

Integration Testing

Review of Source Code

Review of Test Result

Review of User Manual

Review of other Work Product

Regression Testing

## Review Process

Review of BRS

The objective of this sub-process is to review detailed business requirements specification as described in BRS. Activity includes verification of customer requirements as per actual requirements obtained from customer.

Review of Project Management Plan

The objective of this sub-process is to verify the plan (along with its related schedule and team organization) made for the execution of the project and to ensure that the project plan addresses all the project requirements in all respects.

Review of System / Web Requirements Specifications

The objective of this sub-process is to verify that the Requirements Specifications (e.g. SRS, WRS etc) developed is correct, complete and consistent while it addresses all the proposed software requirements expressed and implied by the customer (internal/external) in CRS.

Review of Design Documents

The objective of this sub-process is to verify that various Design Documents (e.g. SDD, WDD etc) as developed is complete, correct, consistent and in conformance with the approved and baselined Requirements Specifications.

Review of Test Cases

The objective of this sub-process is to verify that test cases are made in conformance with the specifications expressed in CRS, requirements specifications (e.g., SRS, WRS etc) or design documents (e.g., SDD, WDD etc) as applicable.

Review of Source Code

The objective of this sub-process is to verify that the source codes are written in conformance with the coding standards and/or guidelines, if any, adapted for a software project. In cases where no coding standard is decided for the project, the source code is reviewed to ensure compliance with the best practices in VENDOR.

Review of Test Result

The objective of this sub-process is to verify that the software/ components have actually been tested at various levels of the software life cycle in accordance with the test cases to validate the status of completeness and correctness of its design, structure, codes, functionality and performance.

Review of User Manual

The objective of this sub-process is to verify that the user manual has explained all the features of the application delivered correctly and clearly along with detail operational procedures.

Review of other Work Products

The objective is to review and verify work products as developed from different engineering process.

## Testing Process

Unit Testing

This sub-process comprises of the testing performed on the most basic item of the software i.e. the individual source code components to uncover the errors and to ensure that source Code component is meeting all the specifications as described in the Design Documents (e.g., SDD, WDD etc.).

Integration Testing

This sub-process comprises of the tests performed at sub-system level to uncover errors related to interfaces among subsystems or modules.

System Testing

This sub-process is a validation activity used to demonstrate that the entire software product conforms to the user requirements expressed and agreed upon earlier. This test is carried out after integrating all the components of the software system in a common environment. System Testing is considered to be black box testing.

Acceptance Testing

Acceptance Testing is a sub-process to obtain confirmation from Customer/Client that the software under testing is compatible with all the mutually agreed upon requirements. Acceptance Testing is usually the last activity performed before a client or customer accepts software system. User Acceptance Testing acts as a final validation of the required business function and proper functioning of the system, emulating real-world usage conditions.

Regression Testing

Regression testing is conducted mainly when change requests or defects reported cause impact on one or more modules/functionalities of the software/web development. The purpose of this testing is to ensure that the performance of the software with respect to functionality does not regress (i.e., degrade) after debugging or incorporating the change requests.

# System Architecture

# User Story

## Training Module

### As an Admin

Create Role And Permission

Title: Create Role & Permission

Priority:

Estimate:

As a Super Admin

I want to Create Role & Permission

So that I can Change the Level of Access

So that I can maintain the Level of Access

Acceptance criteria

Given

- Permission needs to be available

- There will be List screen with all Roles and assigned permission to each Role

- Selected Role ID information are stated

When the Update Role button is clicked

Then the changes of the defined role are being set according to the assigned permission.

- Edit Role & Permission

Title: Edit Role & Permission

Priority:

Estimate:

As a Super Admin

I want to be able to Edit Role & Permission

I want to be able to Edit Role & Permission

So that I can Change the Level of Access

Acceptance criteria

Given

- Permission needs to be available

- There will be List screen with all Roles and assigned permission to each Role

- Selected Role ID information are stated

When the Update Role button is clicked

Then the changes of the defined role are being set according to the assigned permission.

- Create User

Title: Create User

Priority:

Estimate:

As a Super Admin

I want to Add User

So that I can attain the Information of the User and to Grant Accessibility

Acceptance criteria

Given

- There will be option/field to input/type User details, Username and Password

When the Create User button is clicked

Then the user is generated into the user list along with the specified roles.

- Edit User

Title: Edit User

Priority:

Estimate:

As a Super Admin

I want to Update User Data

So that I can Change the User Information and Accessibility.

Acceptance criteria

Given

- User details, Username and Password option/field are presented to input/type.

- User data of the selected User ID is available

When the Edit User button is clicked

Then the updated data of the User ID is generated into the user list

- Create Syllabus

Title: Create Syllabus

Priority:

Estimate:

As a Super Admin

I want to Create Syllabus

So that I can add subjects to a syllabus.

Acceptance criteria

Given

- There will be section and field  to create new syllabus

When the Create Syllabus button is clicked

Then the Syllabus is generated where subjects can be created in.

- Edit Syllabus

Title: Edit Syllabus

Priority:

Estimate:

As a Super Admin

I want to Edit Syllabus

So that I can Update Syllabus

Acceptance criteria

Given

- Edit Syllabus option is available.

When the Edit Syllabus button is clicked after making required modification

Then previously created syllabus will be edited.

- Create Subject

Title: Create Subject

Priority:

Estimate:

As a Super Admin

I want to Create Subject

So that I can add subjects to specific syllabus.

Acceptance criteria

Given

- There will be field/option for creating subject.

- Each subject can be made under specific curriculum, such as O level/ A level

When the Create Subject button is clicked after inputting data

Then the Subject will be created under a specific curriculum/ syllabus.

- Edit Subject

Title: Edit Subject

Priority:

Estimate:

As a Super Admin

I want to Edit Subject

So that I can update subject

Acceptance criteria

Given

- There will be field/option for editing subject

- Edit button is available for entering editing form

When the Update Subject button is clicked after editing

Then the changes of the subject will be made.

- Approval for Uploaded Contents

Title: Approval for Uploads

Priority:

Estimate:

As a Super Admin

I want to Validate Content Uploads

So that I can Qualify Uploads of the Content Vault

Acceptance criteria

Given

- All uploads of the vault are presented into vault list

When the Accept button is clicked
Then the upload file is being uploaded to the Content vault.

When the Reject button is clicked
Then the upload file is being removed from the Content vault.

- Approval for Course

Title: Approval for Course

Priority:

Estimate:

As a Super Admin

I want to Validate entire course.

So that I can Qualify appropriate course and contents for a training.

Acceptance criteria
Given

- Trainer has already published the course;

- The course is present in the List of All Training List

When the Accept button is clicked
Then the course will be available in the existing course section and will be available for all the student.

When the Reject button is clicked
Then the requested course will be removed from training list

When the View Details button is clicked
Then the course content will be visible to the admin.

- Survey Initiation

Title: Initiating Survey

Priority:

Estimate:

As a Super Admin

I want to initiate course survey

So that I can execute last day of the course via taking a survey.

Acceptance criteria
Given

- Learners have participated in the course;

- The course is ended;

When the Initiate Survey button is clicked
Then the course will be available with an extra day at the end with a survey form.

- Survey View Details

Title: View Survey Details of a Course

Priority:

Estimate:

As a Super Admin

I want to view survey details

So that I can examine which students have participated in the survey.

Acceptance criteria
Given

- Admin has already initiated the survey for a course

When the View Details button is clicked
Then the survey feedbacks will be available to the Admin.

### As a Trainer

- Upload Course Content

Title: Upload course content

Priority:

Estimate:

As a Trainer

I want to upload course content

So that I can use that content from vault If I require them for designing a course.

Acceptance criteria

Given

- There is an upload button available for uploading contents from local machine.

When the choose files button is clicked
Then the trainer is able to choose content files from local machine.

When the Save button is clicked
Then the contents will be visible to admin’s vault management for acceptance.

- Create Training/ Course

Title: Create Training

Priority:

Estimate:

As a Trainer

I want to create a Course

So that I can publish/save the Updated Course.

Acceptance criteria

Given

- There is a button Create New Course available

- Select file option is available for Training video & cover page

- Trainer can determine the passing criteria for a course

- Trainer can also add quiz / live class to the course

When the Save button is clicked
Then the updated training file is being saved into draft.
When the Publish button is clicked
Then the updated training is being listed for acceptance by admin in Training Management.

- Edit Training

Title: Edit Training for Draft

Priority:

Estimate:

As a Trainer
I want to edit the Course 
So that I can publish/save the Updated Course

Acceptance criteria
Given

- There will be field/option to input/type for Training Details, Overview, Schedule and Package wise Pricing

- Select file option is available for Training video & cover page

When the Save button is clicked

Then the updated training file is being saved into saved courses section.

When the Publish button is clicked

Then the updated training file is being published into the vault.

- Create New Quiz

Title: Create New Quiz

Priority:

Estimate:

As a Trainer

I want to create new quiz

So that I can incorporate that quiz with a course

Acceptance criteria

Given

- There will be a button for Create New Quiz in My Question Page

- Trainer can choose to have mcq / descriptive quiz

- Fields for inputting questions is provided

When the Save button is clicked

Then the quiz is saved in My Question page

- Evaluate Participant’s Quiz performance

Title: Assess participants quiz

Priority:

Estimate:

As a Trainer

I want to assess participants quiz (Descriptive)

So that I can put proper marks against their question feedbacks

Acceptance criteria

Given

- Participants have enrolled in that course

- Participants have participated the quizzes

- There will be a Details button available in Participants information section

When the Details button is clicked

Then the trainer will be accessed to participants quiz grades, assignments and additional tasks information.

When the view link is clicked under quiz grade column against each quiz

Then the trainer will be able to access quiz feedback details

- Attendance

Title: Attendance

Priority:

Estimate:

As a Trainer

I want to take attendance of participants

So that I can have attendance log of participants

Acceptance criteria

Given

- My Activities Link is available in Trainer homepage

- Selecting training by dropdown is available in My Activities

- Alert participant button is available for taking participants attendance

When the Alert Participant button is clicked

Then the participants will be getting a popup notification to input their attendance

- Conduct Online Class

Title: Live Online Class

Priority:

Estimate:

As a Trainer

I want to conduct online live class session

So that I can conduct the class online

Acceptance criteria

Given

- My Activities Link is available in Trainer homepage

- Selecting training/ course from dropdown is available in My Activities

- Start Now Button is available for starting online class

When the Start Now button is clicked

Then Trainer will be able to get in and initiate the live class session on Zoom.

- Generate Certificate

Title: Generate Certificate

Priority:

Estimate:

As a Trainer

I want to publish certificates

So that I can publish certificates to the competent students

Acceptance criteria

Given

- My Activities Link is available in Trainer homepage

- Selecting training by dropdown is available in My Activities

- Participants have completed entire course

- Participants have attended final survey initiated by Admin

- Generate Certificate Button is available

When the Generate Certificate button is clicked

Then Certificates will be available to the competent students in their achievement section

### As a Participant

- Profile Completion

Title: Profile Completion

Priority:

Estimate:

As a Participant

I want to Complete My Profile

So that I can enroll in courses

Acceptance criteria

Given

- Finish your profile button is available in participant’s homepage

- Information fields are available for personal, education, training, employment, photo

When the Update button is clicked for each section

Then participants will be able to update information to the latest

- Enroll in a Course

Title: Enroll in a Course

Priority:

Estimate:

As a Participant

I want to enroll in a course

So that I can participate in that course

Acceptance criteria

Given

- Available course section is available in participants homepage

- Courses made by trainers are available in the sections of available courses/upcoming courses

- Enroll now button is available in a course’s description page

When the Enroll Now Button is clicked

Then participants will be able to enroll in that course if the participant’s profile is completed for more than or equal to 60%.

- Wishlist

Title: Wishlist

Priority:

Estimate:

As a Participant

I want to keep courses in Wishlist

So that I can refer to those courses later on, as my convenience

Acceptance criteria

Given

- Available course section is available in participants homepage

- Courses made by trainers are available in the sections of available courses/upcoming courses

- Wishlist button is available in a course’s description page

When the Wishlist Button is clicked

Then the course will be saved in Wishlist page

- Start Training/ Course

Title: Conduct Training/ Course

Priority:

Estimate:

As a Participant

I want to start training/ Course

So that I can perform classes in regarded training

Acceptance criteria

Given

- Participants have enrolled in a course

- My courses page is available

- Start Training button is available for each course

When the Start Training Button is clicked

Then participants will be able to access course contents

- Join Live Class

Title: Join Live Class

Priority:

Estimate:

As a Participant

I want to join in a live class

So that I can attend live class

Acceptance criteria

Given

- Join Now Button is available

When the Join Now Button is clicked

Then participants will be accessed to live class session

- Attend Quiz

Title: Attend Quiz

Priority:

Estimate:

As a Participant

I want to attend quiz

So that I can attend mcq/descriptive quiz

Acceptance criteria

Given

- Start Now button is available

When the Start Now Button is clicked

Then participants will be accessed to attend a quiz.

- Attend Survey

Title: Attend Survey

Priority:

Estimate:

As a Participant

I want to attend survey

So that I can entirely complete the course and get validated for course certificate

Acceptance criteria

Given

- Admin has initiated survey

- Survey Question has appeared as last day of the course

When survey question are submitted

Then competent participants will be awarded with course certificate

- View Certificate

Title: View Certificate

Priority:

Estimate:

As a Participant

I want to view my certificate

So that I can collect/view/download my certificate

Acceptance criteria

Given

- Participant has completed survey question

- There’s an Achievements page

- Participant has met passing cut off marks

- View Certificate option

When the View Certificate is clicked

Then participants will be accessed to their certificates

- Add Certificates to LinkedIn

Title: Add Certificates to LinkedIn

Priority:

Estimate:

As a Participant

I want to share my certificate in LinkedIn

So that I can Share my certificate

Acceptance criteria

Given

- Add to LinkedIn button is available

When the Add to LinkedIn Button is clicked

Then participants will be able to share their certificates in LinkedIn

## Assessment Module

### As an Admin

Create

Title: Create Skills

Priority:

Estimate:

As an Admin

I want to Create Skills

So that I can make skills available for trainers to make assessment

So that I can maintain the Level of Access

Acceptance criteria

Given

- Permission needs to be available

When the Create Button is clicked with keeping the status active

Then the skill will be created and it will be available for the trainers to use

Skills

- Edit Skill

Title: Edit Role & Permission

Priority:

Estimate:

As an Admin

I want to be able to edit skill.

So that I can edit existing skills.

So that I can Change the Level of Access

Acceptance criteria

Given

- Permission needs to be available

When the Update button is clicked

Then the changes will be made.

- Create Content Source

Title: Create Content Source

Priority:

Estimate:

As an Admin

I want to Create Content Source

So that I can provide trainers with content source list to add to their improvement plans while creating.

Acceptance criteria

Given

- Admin permission is available;

- Source Information page with Create New button is available;

When the Create Button is clicked with keeping the status active

Then the source will be created and it will be available for the trainers to use

- Edit Content Source

Title: Edit Content Source

Priority:

Estimate:

As an Admin

I want to Edit Content Source

So that I can edit existing source listed in Source Information page;

Acceptance criteria

Given

- Admin permission is available;

- Edit button under Action column in Source Information page is available;

When the Update button is clicked

Then the changes will be made.

- Set Improvement Plan

Title: Set Improvement Plan

Priority:

Estimate:

As an Admin

I want to Set Improvement Plan

So that I can update and set improvement plans for individuals with different combinations of experience level and Improvement level.

Acceptance criteria

Given

- Update option is available with all the different combinations of experience level and improvement level.

- Dropdown for selecting improvement plan from available list is present

When the Update button is clicked

Then improvement plan will be set to targeted individuals.

- Time Extension Request

Title: Time Extension Request

Priority:

Estimate:

As an Admin

I want to Accept or Reject Improvement Plan Time Requests

So that I can decide who would get time extension and who would not.

Acceptance criteria

Given

- Permission available

- Request accept and reject buttons are available

When the Accept button is clicked
Then time extension request will be approved

When the Reject button is clicked
Then time extension request will be denied

- Improvement Plan Status

Title: Improvement Plan Status

Priority:

Estimate:

As an Admin

I want to view participants improvement status

So that I can view participants improvement status and based on that decide whose improvement plan time should be extended.

Acceptance criteria

Given

- Permission available;

- List of participants having improvement plan is visible;

- Extend Time Button is available;

When Extend Time button is clicked
Then screen for time extension will appear;

Title: Create New Signatory

Priority:

Estimate:

As an Admin

I want to Create New Signatory

So that I can Add new signatory available in the system for trainers to use.

Acceptance criteria

Given

- Permission required

- Signatory page is created with Create new option

When the Create button is clicked with all the required data

Then a signatory will be added to the DB.

Signatory Info

### As a Trainer

Title: Add Signatory

Priority:

Estimate:

As a Trainer

I want to Add Signatory of Certificate Issuer

So that Signatories appear in Certificate

Acceptance criteria

Given

- Dropdowns for adding signatory available in course builder

When Signatories are selected and updated
Then certificates will appear with issuer signatory.

Certificate Signatory

- Create New Question

Title: Create New Question

Priority:

Estimate:

As a Trainer
I want to create new question 
So that I can incorporate questions in making assessments

Acceptance criteria
Given

- Question page is available

- Create New Button available

- Skills are made by admin

- Question Bulk Upload option is available

When soft skill type radio button is selected 
Then trainer can select skills from psychometric skills list

When job type radio button is selected 
Then trainer can select from existing categories.

When toggle button clicked to active 
Then question will be available to make assessments

When required inputs are provided and saved 
Then question will be listed in the question list.

- Create Assessment

Title: Create Assessment

Priority:

Estimate:

As a Trainer

I want to create assessment

So that I can add assessment to the system for participants.

Acceptance criteria

Given

- Assessment Information page is available

- Create New Button available

- Skills and Questions are premade

When Initial type is selected
Then assessment will be made under initial type

When Regular type is selected
Then assessment will be made under regular type

When required inputs are provided and saved 
Then assessment will be saved.

- Improvement Plan

Title: Create Improvement Plan

Priority:

Estimate:

As a Trainer

I want to create Improvement Plan

So that participants can avail improvement plan if it requires

Acceptance criteria

Given

- Improvement Information  page is available

- Create New Button available

When required inputs are provided and saved 
Then improvement plan will be available to admin to update accordingly.

### As a Participant

- Initial Assessment

Title: Initiate Initial Assessment

Priority:

Estimate:

As a Participant

I want to access Initial Assessment

So that I can sit for assessment test.

Acceptance criteria

Given

- Participant profile is completed till 60% or above

- Skill assessment section is available

When start now button of initial assessment is clicked
Then Assessment will begin.

- Regular Assessment

Title: Initiate Regular Assessment

Priority:

Estimate:

As a Participant

I want to access Regular Assessment

So that I can sit for assessment test.

Acceptance criteria

Given

- Participant profile is completed till 60% or above

- Initial Assessment is completed

- Skill assessment section is available

When start now button of Regular assessment is clicked
Then Assessment will begin.

- Improvement Plan

Title: Join Improvement Plan

Priority:

Estimate:

As a Participant

I want to access improvement plan.

So that I can pass improvement plan and unlock regular assessment.

Acceptance criteria

Given

- Participant profile is completed till 60% or above

- Skill assessment section is available

- Participant has failed in initial assessment

When Improve now button is clicked
Then System redirects to improvement plan page

- Complete Improvement Plan

Title: Complete Improvement Plan

Priority:

Estimate:

As a Participant

I want to complete improvement plan.

So that I can pass improvement plan and unlock regular assessment.

Acceptance criteria

Given

- Participant profile is completed till 60% or above

- Skill assessment section is available

- Participant has failed in initial assessment

When all the tutorials are marked as finished in improvement plan
Then Results will show pass for that improvement plan.

- Time Extension Request for Improvement Plan

Title: Time Extension Request

Priority:

Estimate:

As a Participant

I want to request for time extension for improvement plan

So that I can get a time extension to complete improvement plan

Acceptance criteria

Given

- Initial assessment is completed;

- Time Extension limit dropdown is available;

- Send Request button is available;

When time extension limit is chosen from dropdown and clicked on Send Request button
Then Admin will get Improvement Plan Time Extension request.

- View Assessment Results

Title: View Assessment Results

Priority:

Estimate:

As a Participant

I want to access assessment results.

So that I can see my results.

Acceptance criteria

Given

- Participant has appeared in initial or regular assessment

When assessments section in achievement page is accessed 
Then participant will be able to see his/her assessment results.

# Solution Process Flow

## Training Module

## Assessment Module

# Proposed Team Members

| Designation | Head of Business Operations |
| --- | --- |
| Years of experience | 16 years + |
| Technology | IT Systems, Security, Architecture, Telecom Infrastructure, Datacom, Project Managment, Product Management |
| Degree | B.Sc. (Hons)/ M.Sc. in Computer Science |
| Short Description | 15 + years in diversified fields of ICT as Software Developer, Technical Writer, Systems Analyst and Project Manager. Developed in-depth knowledge on Software development life cycle, help documentations & white papers for software developers. Recognized for translating technical information into easy to understand English. Committed to collaborate with Clients & Software development team in order to maintain smooth communication & also to provide defect free solutions. |

| Designation | Senior System Analyst |
| --- | --- |
| Years of experience | 10 years + |
| Database | Microsoft SQL Server 2000 to 2016, MSSQL DB Clustering, Oracle 10g, MySQL, Project |
| Reporting Tools | Microsoft BI (SSRS, SSIS), QlikView, Crystal Reports. |
| Language | PL/SQL, Database Programming |
| Degree | B.Sc. in CSE |
| Short Description | Worked on System Analysis and Design, Requirements analysis as well as ensure the synchronization of business process and system development in Renowned Groups, IT Enabled Firms. Developed interactive dashboards and reports in different Business Intelligence tools. Also worked in several RDBMS including DB programming and Administration. |

| Designation | Senior Software Developer |
| --- | --- |
| Years of experience | 10 years + |
| Language | PhP, ASP .NET |
| Scripting language | node js, Vue js, JavaScript, jquery |
| Database | Sql Server 2008, 2014, Oracle 10g, 12c, MySQL |
| Version control tool | TortoiseSVN, Git, TFS |
| Degree | M.Sc. in IT |
| Short Description | 10+ years of software development experience. Currently working as a Senior software engineer. Have more than 7 years of diversified experience in the field of ICT. Worked for Renowned ICT industry in Bangladesh. Extensive knowledge on Enterprise Appications, ERP, CRM System, Telecom Billing Solution. |

| Designation | Software Engineer |
| --- | --- |
| Years of experience | 3 Years+ |
| Technology | PHP- Laravel, React JS, Python |
| Degree | B.Sc. in CSE |
| Short Description | 3+ years of full stack application development experience. |

| Designation | Software Engineer |
| --- | --- |
| Years of experience | 4 Years+ |
| Technology | PHP- Laravel, React JS, Python |
| Degree | B.Sc. in CSE |
| Short Description | 4+ years of full stack application development experience. |

| Designation | Software Engineer |
| --- | --- |
| Years of experience | 4 years + |
| Technology | PHP- Laravel, React JS, Vue JS, Python, Wordpress |
| Degree | B.Sc. in CSE |
| Short Description | 4+ years of application development experience. |

| Designation | Junior Software Engineer |
| --- | --- |
| Years of experience | 2 years + |
| Technology | PHP- Laravel, React JS, Python |
| Degree | B.Sc. in CSE |
| Short Description | 3+ years of application development experience. |

| Designation | Head of Infrastructure |
| --- | --- |
| Years of experience | 12 years + |
| Technology | IT Systems, Security, Architecture, Telecom Infrastructure, Datacom. |
| Degree | B.Sc. in CSE |
| Training | Cyber Security Concepts & Principles RHCSA and RHCE CCNA |
| Short Description | 12+ years of core IT, infrastructure and cyber security systems experience. |

| Designation | Project Manager (Technical) |
| --- | --- |
| Years of experience | 6 years + |
| Technology | Planning and forecasting, Risk management, Budgeting, Tracking and monitoring, Project management methodologies (Agile, Waterfall, Kanban, etc.), Meeting facilitation, Subject matter expertise, Project management software (Jira, Trello, Asana, etc.). |
| Degree | BSc in CSE |
| Short Description | Experienced Project Manager with a demonstrated history of working in the Software Industry. |

| Designation | Sr. Executive, IT Services |
| --- | --- |
| Years of experience | 7 years + |
| Technology | IT Systems, Security, Architecture, Telecom Infrastructure, Datacom. |
| Degree | B.Sc. in CSE |
| Short Description | 7+ years of core IT, infrastructure and cyber security systems experience. |

| Designation | UI/UX Expert |
| --- | --- |
| Years of experience | 6 years + |
| Technology | UI, UX, Mock-up and prototype development. |
| Degree | MSC in ICT |
| Short Description | 6+ years of application UI/UX development experience. |

| Designation | Junior Business Analsyt |
| --- | --- |
| Years of experience | 2 years+ |
| Specialization | - Documentation-SRS, BRS, PRD, User Story, User Manual, Technical Proposal, Business Plan, Test Report, Bug Report, RTM; - Software Process Diagramming: Activity Diagram, Sequence Diagram, DFD, Use Case Diagram, Class Diagram; - Solution Demonstration; - Software Quality Assuarance. |
| Degree | B.Sc. in Computer Science |
| Short Description | 2 years+ experience in fields of Product Analysis, IT Business Analysis, Software Testing and Quality Assuarance. |

| Designation | Tester & QA |
| --- | --- |
| Years of experience | 3 years + |
| Technology | Testing, QA & documentation |
| Degree | BSc in CSE |
| Short Description | 3+ years of application UI/UX development experience. |